MIND Architecture Web Application

ICT302 Information Technology Project 2 - Group Activity Log

Prepared by:

Sandeep Pun (20027341)

Harshit Shrestha (20027088)

Rabin Shrestha (20027307)

Ahmed Malik (12301292)

Dipesh Shahi (20028547)

Client: Dima Istambouli, MIND Architecture

Note: Replace the placeholders in this document with exact meeting evidence, screenshots, emails, diary notes, and contribution percentages before submission.

# Group Activity Log

## Purpose of the Group Activity Log

This group activity log documents how the team collaborated throughout the MIND Architecture Web Application project and how responsibilities were distributed across members. It is intended to show evidence of regular communication, planning, implementation, testing, reporting, and review activities carried out during the project lifecycle. The log also demonstrates that work was allocated according to the strengths of each group member and that the final deliverables were produced through coordinated team effort rather than isolated individual tasks.

## Group Members and Roles

### Sandeep Pun (20027341) - Lead Developer and Technical Coordinator

- Main responsibility for frontend and backend implementation.

- Coordinated feature integration across authentication, books, events, membership, consultation, dashboard, and admin workflows.

- Managed major code changes, bug fixing, production-readiness review, and technical refinement.

- Supported report drafting, testing artifacts, user manual drafting, and go-live preparation.

### Harshit Shrestha (20027088) - Testing and User-Facing Validation

- Focused on validating user-side flows and reviewing whether key functional features worked as expected.

- Helped improve test cases and reviewed practical user interactions such as login, dashboard access, orders, and navigation.

### Rabin Shrestha (20027307) - Testing and Visual/Usability Review

- Focused on testing website behaviour and visual consistency.

- Supported review of layouts, content display, navigation clarity, and practical usability issues before deployment.

### Ahmed Malik (12301292) - Documentation and User Manual Support

- Supported user manual preparation and documentation alignment with implemented features.

- Helped maintain written records of progress, features, and report content.

### Dipesh Shahi (20028547) - Documentation and Reporting Support

- Supported documentation, report content structuring, and activity logging.

- Helped align implementation evidence with reporting requirements and progress summaries.

## Collaboration Approach

The team followed a practical sprint-style workflow adapted to academic deadlines and client communication. Client discussions, weekly milestones, and internal review sessions were used to progressively refine the project. Although some members had stronger technical responsibility than others, the team structure aimed to maintain a fair distribution of work by assigning members to development, testing, and documentation roles according to current project needs. Communication and decisions were supported through team discussions, project files, meeting records, and shared documentation.

## Summary of Work Distribution

- Development and technical integration were led primarily by Sandeep.

- User testing, feature checking, and validation were supported mainly by Harshit and Rabin.

- Documentation, user manual drafting, and written reporting support were handled mainly by Ahmed and Dipesh, with technical input from Sandeep.

- Final review tasks such as screenshots, report formatting, test artifacts, and submission preparation were shared across the group.

## Weekly Collaboration Summary

### Week 1 - Group Formation and Project Allocation

- Group members were confirmed and the project direction was discussed.

- The team reviewed available project options and aligned on the MIND Architecture project.

- Initial communication structure was established.

- Placeholder evidence to insert:

- meeting agenda

- meeting minutes

- attendance record

### Week 2 - Client Understanding and Scope Discussion

- The team reviewed the client's business idea, target users, and expected website direction.

- Scope boundaries and early feature ideas were discussed.

- Initial task division began.

- Placeholder evidence to insert:

- client meeting notes

- email or diary follow-up

### Week 3 - Technology Review and Planning

- The team discussed the technology stack and overall implementation direction.

- Planning materials such as timeline breakdown, early responsibilities, and documentation expectations were reviewed.

- Placeholder evidence to insert:

- planning notes

- WBS/Gantt evidence

### Week 4 - Requirement Gathering

- Functional and non-functional requirements were refined.

- Client-facing requirement clarification was discussed and documented.

- Roles became more defined between development, testing, and documentation.

- Placeholder evidence to insert:

- questionnaire

- requirement notes

- meeting minutes

### Week 5 - Requirement Analysis and Refinement

- Requirement lists were updated and reviewed against feasibility.

- User roles, system modules, and expected workflows were discussed.

- Placeholder evidence to insert:

- revised requirement artifacts

- internal review notes

### Week 6 - System Design

- The team reviewed flowcharts, sitemap ideas, and high-level system structure.

- Early design direction for frontend and backend modules was discussed.

- Placeholder evidence to insert:

- system design draft

- meeting evidence

### Week 7 - Database and Logic Design

- Database structure and logical relationships between users, orders, events, and consultations were reviewed.

- Internal discussion focused on how the implementation would map to the design.

- Placeholder evidence to insert:

- database design

- review notes

### Week 8 - UI and Prototype Work

- The team reviewed wireframes and interface ideas.

- Feedback and refinement focused on how the client-facing site should look and behave.

- Placeholder evidence to insert:

- wireframes

- prototype screenshots

### Week 9 - Implementation and Feature Validation

- Development had moved into strong implementation focus.

- Testing members reviewed user features and began improving test cases.

- Documentation members aligned draft material with current feature progress.

- Placeholder evidence to insert:

- testing notes

- updated screenshots

- weekly progress records

### Week 10 - Final Refinement and Report Writing

- Core features were reviewed for go-live readiness.

- Consultation flow, dashboard, admin functions, and content updates were refined.

- User manual and report drafting work increased significantly.

- Placeholder evidence to insert:

- report progress notes

- activity updates

- internal meeting notes

### Week 11 - Final Testing and Submission Preparation

- Final checks focused on testing outcomes, documentation completion, and handover readiness.

- Remaining client dependencies such as live Stripe access were treated separately from implemented system readiness.

- Placeholder evidence to insert:

- final internal review notes

- submission checklist

### Week 12 - Presentation and Reflection

- The team prepared presentation material and final academic submission support documents.

- Reflection on team contribution and project delivery was discussed.

- Placeholder evidence to insert:

- presentation notes

- retrospective comments

## Evidence of Group Interaction Quality

The team maintained regular communication throughout the project and used those interactions to review requirements, discuss alternatives, and resolve issues. Technical decisions such as consultation workflow design, payment handling in Stripe test mode, dashboard improvements, admin visibility, and testing structure were not made in isolation; instead, they were informed by client expectations, internal feedback, and repeated team review. The development lead coordinated many implementation decisions, but testing and documentation members contributed by identifying practical issues, reviewing outputs, and improving the final quality of deliverables.

## Evidence of Role Effectiveness

Roles were assigned based on strengths and became more clearly defined as the project progressed:

- Sandeep contributed primarily through technical development, system integration, debugging, deployment readiness review, and cross-team coordination.

- Harshit and Rabin contributed through testing support, feature validation, and practical review of user experience and output correctness.

- Ahmed and Dipesh contributed through documentation support, user manual drafting, report alignment, and written evidence preparation.

This division allowed the team to balance development workload with testing and reporting needs in the final weeks of the project.

## Challenges and Adjustments

Several challenges affected the coordination process:

- Some content and branding updates depended on client responses and therefore could not always be finalised immediately.

- Live Stripe activation depended on access to the client's production account, so the team used Stripe developer test mode during implementation and testing.

- Consultation workflow and admin data visibility required several refinement cycles as the system moved closer to handover quality.

The team responded to these issues by continuing progress on all non-client-dependent work, maintaining test-mode functionality, documenting remaining dependencies clearly, and preparing the system so live activation could happen later without major redesign.

## Individual Contribution Record

### Sandeep Pun

Led development of the main system modules and refinements, including frontend features, Supabase integration, Stripe test-mode integration, consultation workflow changes, membership management, dashboard improvements, admin improvements, testing artifact generation, and overall technical coordination.

### Harshit Shrestha

Contributed to user-side testing, verification of functional behaviour, and practical review of the implemented flows.

### Rabin Shrestha

Contributed to testing, interface review, and validation of how implemented pages and workflows appeared to end users.

### Ahmed Malik

Contributed to user manual drafting, documentation structure, and report support activities.

### Dipesh Shahi

Contributed to documentation preparation, report alignment, and support for written project evidence.

## Conclusion

The group activity log shows that the project was completed through a collaborative but role-based structure, where work was distributed according to the strengths and current responsibilities of each member. The final outcome relied heavily on coordinated development, testing, and documentation support. While contribution types were not identical across members, the work distribution remained purposeful and relevant to the needs of the project at each stage. The documented activity demonstrates a fair and reasonable contribution pattern suitable for the final submission, subject to the final insertion of supporting meeting evidence and chronological source documents in the appendix.

## Appendix Placeholders

### Appendix A - Meeting Minutes Index

- Insert Meeting 1 minutes

- Insert Meeting 2 minutes

- Insert Meeting 3 minutes

- Insert Meeting 4 minutes

- Insert additional internal meetings until at least 12 documented meetings are included

### Appendix B - Chronological Communication Evidence

- Insert relevant emails

- Insert diary entries

- Insert chat summaries or screenshots if academically acceptable

### Appendix C - Task Allocation Evidence

- Insert screenshots of assigned work

- Insert planning notes

- Insert progress tracking summaries

### Appendix D - Contribution Confirmation

- Insert contribution percentages

- Insert final internal agreement note if available